REACT-TESTGEN

Hardening & Stabilization Plan

Making testgen production-ready for any React/TypeScript codebase

Version 1.0  |  March 13, 2026

Target: 50%+ line coverage on first run, zero failing tests

Validated against: Intrafi-Transfers (enterprise React app)

| Metric | Target |
| --- | --- |
| Test Pass Rate | 100% (zero red tests) |
| Line Coverage | > 50% on first run |
| TypeScript Errors | Zero TS compile errors |
| Self-Heal Success | > 80% auto-fix rate |
| Any React Repo | Zero hardcoded domain logic |

# 1. Root Cause Analysis from Intrafi-Transfers Screenshots

After analyzing all 13 screenshots from the Intrafi-Transfers enterprise React codebase, we identified 6 distinct failure categories. Every single failure falls into one of these buckets. Fixing them systematically will make testgen work on any React/TS repo.

## 1.1 Failure Category Breakdown

| # | Failure Category | Error Message Pattern | Frequency | Priority |
| --- | --- | --- | --- | --- |
| F1 | TypeScript Type Mismatch (TS2322) | Type '{ lastToggledByUser: boolean; ... }' is not assignable to type 'ScheduledTransfersProps'. Type 'boolean' is not assignable to 'MutableRefObject<boolean>' | Every component | P0 |
| F2 | Cannot Find Module (broken relative imports) | Cannot find module '../../../context/GlobalContext' from 'src/components/FutureTransaction/ActivityTabs/__tests__/ActivityTabs.test.tsx' | Every component | P0 |
| F3 | Missing jest-dom Matchers | Property 'toBeInTheDocument' does not exist on type 'JestMatchers<HTMLElement>' | Every test file | P0 |
| F4 | Wrong Prop Types (primitives vs Ref objects) | Types of property 'lastToggledByUser' are incompatible. Type 'boolean' is not assignable to type 'MutableRefObject<boolean>' | Components with Refs | P0 |
| F5 | Provider Detection Failure | GlobalStateProvider, TransactionsContext, FutureTransactionProvider - 2-3 providers required but not wrapped | Context-heavy components | P1 |
| F6 | Eligibility Over-Skipping | 0.0% < 50% threshold... skipping generic tests for ActivityTabs, ScheduledTransfers | Complex components | P1 |

## 1.2 Detailed Root Cause for Each Failure

### F1: TypeScript Type Mismatch (TS2322) - THE #1 KILLER

This is the single biggest failure. The generator creates defaultProps with primitive values (boolean, string) but the component expects complex TypeScript types (MutableRefObject<boolean>, Dispatch<SetStateAction<T>>, custom interfaces).

Root cause in code: generator/mocks.ts -> mockValueForProp() uses name-based heuristics without reading the actual TypeScript type from ts-morph. When a prop is named 'lastToggledByUser', it guesses 'boolean' based on the name, but the real type is React.MutableRefObject<boolean>.

Why it happens: The analyzer.ts extracts prop.type as a string (e.g., 'MutableRefObject<boolean>'), but mocks.ts doesn't have handlers for React utility types like MutableRefObject, Dispatch, SetStateAction, ForwardedRef, RefObject, RefCallback.

Impact: ts-jest compiles the test and catches the type error at compile time. The test suite fails to run entirely - not a single test executes.

### F2: Cannot Find Module (Broken Import Paths)

Generated tests use relative imports like '../../../context/GlobalContext' calculated from the test file location, but the path computation is wrong when the source file uses path aliases (@/) or when the test output directory changes the depth.

Root cause in code: utils/path.ts -> relativeImport() computes paths from the test file to the source, but doesn't resolve tsconfig 'paths' aliases. The source uses '@/context/GlobalContext' which maps to 'src/context/GlobalContext', but the generator tries to compute a relative path from the __tests__ folder and gets the depth wrong.

Impact: Test suite fails to run. Jest can't even parse the file.

### F3: Missing jest-dom Matchers

Every generated test uses .toBeInTheDocument() but the import for @testing-library/jest-dom is missing or uses the wrong import path for the project's version.

Root cause in code: generator/templates.ts -> buildImports() conditionally adds the jest-dom import, but uses '@testing-library/jest-dom/jest-globals' (v6+ path). If the project uses v5, or if the import is missing from setupTests, TypeScript reports the matcher doesn't exist.

Impact: TypeScript error on every expect().toBeInTheDocument() call.

### F4: Wrong Prop Types (Ref Objects, Dispatch, Complex Generics)

The generator doesn't understand React utility types. When a prop expects React.MutableRefObject<boolean>, the generator passes 'true' instead of '{ current: true }' or 'React.createRef()'.

Specific types that fail: MutableRefObject<T>, RefObject<T>, Dispatch<SetStateAction<T>>, ForwardedRef<T>, React.Ref<T>, FormEvent<T>, ChangeEvent<T>, MouseEvent<T>, KeyboardEvent<T>, CSSProperties, ReactNode (when non-trivial).

### F5: Provider Detection Failure

The eligibility system detects that components need 2-3 providers (GlobalStateProvider, TransactionsContext, etc.) but the generator doesn't wrap the render in those providers. The CONTEXT_DETECTION_CONFIG in config.ts is hardcoded to expense-manager app contexts and doesn't know about Intrafi-Transfers contexts.

Root cause: config.ts customContexts[] lists only Notification, Expense, Budget, Category, Api - none of which exist in the Intrafi-Transfers codebase. The system needs to auto-discover contexts from the target project's source code.

### F6: Eligibility Over-Skipping

The eligibility engine marks components as 'heavy-orchestrator' and skips them when coverage is 0.0% < 50% threshold. These are exactly the components that NEED tests the most.

Root cause: eligibility/scoring.ts assigns high complexity scores to components with many providers/hooks, then the engine skips test generation. The threshold logic is inverted - it should generate simpler tests for complex components, not skip them entirely.

# 2. Current Architecture Gaps

## 2.1 The Type-Safety Gap (Generator Pipeline)

The fundamental problem: the generator reads TypeScript types via ts-morph's TypeChecker but doesn't USE that information when generating mock values.

| Stage | Current Behavior | What It Should Do |
| --- | --- | --- |
| analyzer.ts extracts props | Returns PropInfo[] with type as string text | Good - keep this |
| mocks.ts generates values | Uses name-based heuristics ONLY. Ignores prop.type for complex types | Parse prop.type string to detect React utility types, generics, enums |
| templates.ts builds imports | Adds React import but not type-specific imports (createRef, etc.) | Track which React utilities are needed and import them |
| selfHeal.ts fixes failures | Regex-matches error messages, applies patches | Parse TS2322 errors to extract expected vs actual type, generate correct mock |

## 2.2 The Import Resolution Gap

The generator computes relative import paths but doesn't resolve TypeScript path aliases.

- Source file uses: import { GlobalContext } from '@/context/GlobalContext'

- Generator sees the import but doesn't know @ maps to src/

- Test file needs: import { GlobalContext } from '../../../context/GlobalContext'

- Generator computes wrong depth because it doesn't read tsconfig.json paths

## 2.3 The Hardcoded Domain Logic

Multiple files contain expense-manager-specific code that must be removed:

| File | Hardcoded Content | Fix |
| --- | --- | --- |
| config.ts | customContexts[] with Expense, Budget, Category, Api providers | Auto-discover from project source |
| mocks.ts:353-365 | Hardcoded shapes for expense, category, budget, transaction props | Remove. Use TypeChecker to read actual interface shape |
| contextVariants.ts | getArrayMockForKey with expense-manager objects | Use generic object shape { id: '1', name: 'Test' } |
| utility.ts | CONTEXT_DETECTION_CONFIG.customContexts references | Use auto-discovered context list |

## 2.4 The require() Cleanup

User requirement: all code must use ES6 import/export syntax. Current violations:

- selfHeal.ts Rule 11 (framer-motion mock): const React = require('react') in generated test code

- selfHeal.ts Rule 12 (recharts mock): const React = require('react') in generated test code

- autoMocks.ts: Same require('react') in framer-motion and recharts mock templates

- scaffold.ts: svgMock.js uses require('react') and module.exports (intentional for Jest CJS mocks, but should have ESM alternative)

Note: The require() calls in generated mock code are intentional for Jest module-level mocking. We should provide both CJS and ESM variants and choose based on the project's module system.

# 3. Implementation Plan - 7 Steps

Each step is independent and can be implemented, tested, and merged separately. Steps are ordered by impact - P0 fixes first.

## Step 1: TypeScript-Aware Mock Value Generator (P0)

Impact: Fixes F1, F4 - eliminates ALL TypeScript type mismatch errors

Files to modify: generator/mocks.ts, generator/templates.ts

New file: generator/typeMocks.ts

Estimated size: ~200 lines new, ~50 lines modified

### 1a. Create generator/typeMocks.ts

A new module that maps TypeScript type strings to correct mock values. This replaces the broken name-based guessing with type-based generation.

// generator/typeMocks.ts

// Maps React/TS utility types to correct mock values

interface TypeMockResult {

value: string;           // The mock value code

imports: Set<string>;     // Required imports (e.g., 'createRef')

}

const REACT_TYPE_MOCKS: Map<RegExp, (match: RegExpMatchArray) => TypeMockResult> = new Map([

// Ref types

[/^(?:React\.)?MutableRefObject<(.+)>$/, (m) => ({

value: `{ current: ${defaultForInner(m[1])} }`,

imports: new Set()

})],

[/^(?:React\.)?RefObject<(.+)>$/, (m) => ({

value: `{ current: ${defaultForInner(m[1])} }`,

imports: new Set()

})],

// Dispatch/SetState types

[/^(?:React\.)?Dispatch<(?:React\.)?SetStateAction<.+>>$/, () => ({

value: 'jest.fn()',

imports: new Set()

})],

// Event types

[/^(?:React\.)?(Form|Change|Mouse|Keyboard|Focus|Drag)Event/, () => ({

value: '{ preventDefault: jest.fn(), stopPropagation: jest.fn(), target: { value: "" } } as any',

imports: new Set()

})],

// CSSProperties

[/^(?:React\.)?CSSProperties$/, () => ({

value: '{}',

imports: new Set()

})],

// ReactNode / ReactElement

[/^(?:React\.)?(ReactNode|ReactElement|JSX\.Element)$/, () => ({

value: '<span>test</span>',

imports: new Set()

})],

]);

The key insight: we already HAVE the type string from the analyzer. We just need to match it against known patterns BEFORE falling through to name-based heuristics.

### 1b. Modify generator/mocks.ts

Add type-first resolution at the top of mockValueForProp():

import { resolveTypeMock } from './typeMocks';

export function mockValueForProp(prop: PropInfo): string {

// STEP 1: Try type-based resolution first (new)

const typeMock = resolveTypeMock(prop.type, prop.name);

if (typeMock) return typeMock.value;

// STEP 2: Existing name-based heuristics (unchanged)

// ... existing code ...

}

### 1c. Remove hardcoded domain mocks from mocks.ts:353-365

Delete the expense/category/budget/transaction/user hardcoded shapes. Replace with a generic interface shape reader:

// When type is a named interface (e.g., 'Transaction'), try to read its shape

// from the TypeChecker, falling back to { id: '1', name: 'Test' }

## Step 2: Import Path Resolution with tsconfig paths (P0)

Impact: Fixes F2 - eliminates ALL 'Cannot find module' errors

Files to modify: utils/path.ts, parser.ts

New file: utils/pathAlias.ts

Estimated size: ~120 lines new, ~30 lines modified

### 2a. Create utils/pathAlias.ts

Read tsconfig.json 'paths' and 'baseUrl' to build a path alias resolver:

// utils/pathAlias.ts

import fs from 'node:fs';

import path from 'node:path';

export interface PathAliasMap {

alias: string;    // e.g., '@/*'

targets: string[]; // e.g., ['src/*']

}

export function loadPathAliases(projectRoot: string): PathAliasMap[] {

// Read tsconfig.json, tsconfig.app.json, or tsconfig.paths.json

// Parse compilerOptions.paths and compilerOptions.baseUrl

// Return normalized alias mappings

}

export function resolveAliasedImport(

importPath: string,

aliases: PathAliasMap[],

baseUrl: string

): string | null {

// '@/context/GlobalContext' -> 'src/context/GlobalContext'

}

### 2b. Modify utils/path.ts - relativeImport()

Before computing relative paths, resolve any aliases in the source import:

import { loadPathAliases, resolveAliasedImport } from './pathAlias';

// Cache aliases per project root

const aliasCache = new Map<string, PathAliasMap[]>();

export function relativeImport(from: string, to: string, projectRoot: string): string {

// If 'to' starts with @/ or ~/, resolve via aliases first

const aliases = aliasCache.get(projectRoot) ?? loadPathAliases(projectRoot);

const resolved = resolveAliasedImport(to, aliases, projectRoot);

if (resolved) to = resolved;

// Then compute relative path as before

}

## Step 3: Robust jest-dom Matcher Import (P0)

Impact: Fixes F3 - eliminates toBeInTheDocument type errors

Files to modify: generator/templates.ts, utils/framework.ts, scaffold.ts

Estimated size: ~40 lines modified

### 3a. Auto-detect jest-dom version

// In utils/framework.ts, add:

export function detectJestDomVersion(projectRoot: string): number {

// Read node_modules/@testing-library/jest-dom/package.json

// Return major version (5 or 6)

// Fallback: check if jest-dom/jest-globals exists (v6+)

}

### 3b. Always include jest-dom import in generated tests

In templates.ts buildImports(), unconditionally add the correct import:

// v6+: import '@testing-library/jest-dom/jest-globals'

// v5:  import '@testing-library/jest-dom'

// Also ensure setupTests.ts includes it as a global setup

### 3c. Ensure scaffold.ts creates setupTests with jest-dom

The Jest scaffold should always configure jest-dom in setupFilesAfterSetup, so individual test files don't need the import.

## Step 4: Auto-Discover Context Providers (P1)

Impact: Fixes F5 - eliminates provider-related crashes

Files to modify: config.ts, analyzer.ts, generator/render.ts

New file: discovery/contextDiscovery.ts

Estimated size: ~250 lines new, ~60 lines modified

### 4a. Create discovery/contextDiscovery.ts

Scan the project source to automatically discover all React Context providers:

// discovery/contextDiscovery.ts

import type { Project } from 'ts-morph';

export interface DiscoveredContext {

name: string;

providerName: string;

hookNames: string[];

filePath: string;

requiredProps: PropInfo[];

}

export function discoverProjectContexts(project: Project): DiscoveredContext[] {

// 1. Find all files with createContext() calls

// 2. For each, extract the Provider component export

// 3. Find associated custom hooks (useXxx that calls useContext)

// 4. Extract provider required props from TypeChecker

// 5. Return the full context map

}

### 4b. Replace hardcoded config.ts customContexts

Make CONTEXT_DETECTION_CONFIG.customContexts dynamically populated:

// In cli.ts, during initialization:

const discoveredContexts = discoverProjectContexts(project);

CONTEXT_DETECTION_CONFIG.customContexts = discoveredContexts.map(mapToConfigFormat);

### 4c. Update render.ts to use discovered providers

The buildRenderHelper() function should wrap components in discovered providers based on which hooks the component uses:

// For each hook used by the component,

// find the matching context and wrap in its Provider

// Provider nesting order: outermost providers first

## Step 5: Smarter Eligibility (Don't Skip Complex Components) (P1)

Impact: Fixes F6 - generates tests for components that were being skipped

Files to modify: eligibility/engine.ts, eligibility/scoring.ts

Estimated size: ~40 lines modified

### 5a. Change the skip logic

Currently: complex components get skipped entirely. New behavior: complex components get SIMPLER tests (smoke test + basic render), never skipped.

// eligibility/engine.ts - change the action decision:

// OLD: if (complexity > 75) action = 'skip'

// NEW: if (complexity > 75) action = 'generate-minimal-test'

// A minimal test renders the component with required providers

// and asserts it doesn't crash. This still gives coverage signal.

### 5b. Lower the skip threshold

The scoring weights should be recalibrated:

- Provider count weight: reduce from 15 to 8 per provider

- Hook count weight: reduce from 10 to 5 per hook

- Never skip if the component has fewer than 200 lines

- Never skip if this is the first test generation run (no existing tests)

## Step 6: Enhanced Self-Heal with TS Error Parsing (P1)

Impact: Makes the self-heal loop fix TypeScript errors automatically

Files to modify: selfHeal.ts, failureContext.ts

Estimated size: ~150 lines modified/added

### 6a. Extend failureContext.ts to parse TS2322 details

// Add to FailureContext:

expectedType?: string;  // e.g., 'MutableRefObject<boolean>'

actualType?: string;    // e.g., 'boolean'

propName?: string;      // e.g., 'lastToggledByUser'

// Parse from: Type 'boolean' is not assignable to type 'MutableRefObject<boolean>'

// Extract: actual='boolean', expected='MutableRefObject<boolean>'

### 6b. Add TS2322 fix rule to selfHeal.ts

When a TS2322 error is detected, use the typeMocks module from Step 1 to generate the correct value:

// In applyTargetedRepair, for kind === 'type-mismatch':

// 1. Parse the expected type from the error

// 2. Find the prop name from the error

// 3. Look up the correct mock value via resolveTypeMock()

// 4. Replace the wrong value in defaultProps

### 6c. Add TS2345 (argument type) and TS2739 (missing properties) handlers

These are the other common TypeScript errors in generated tests:

- TS2345: Argument of type X is not assignable to parameter of type Y

- TS2739: Type X is missing the following properties from type Y: a, b, c

- Both can be fixed by reading the expected type and generating correct mocks

## Step 7: ES6 Import Cleanup & Code Quality (P2)

Impact: Clean code, no require() in generated tests

Files to modify: selfHeal.ts, autoMocks.ts, scaffold.ts

Estimated size: ~80 lines modified

### 7a. Replace require() in mock templates

All generated mock code should use import syntax. For jest.mock() factories that need React:

// OLD (CJS):

jest.mock('framer-motion', () => { const React = require('react'); ... })

// NEW (ESM-compatible):

// Move React import to top-level (already imported)

// Use jest.mock with factory that references the module-level import

// OR use jest.unstable_mockModule for true ESM projects

### 7b. Framework-agnostic mock generation

Update all FIX_RULES in selfHeal.ts to use mockModuleFn() and mockGlobalName() instead of hardcoded 'jest.mock' and 'jest.fn'. This was already done for the new applyTargetedRepair functions but the 25 existing rules still use hardcoded strings.

### 7c. Consistent import style

Audit all generated test code to ensure:

- import X from 'y' for default exports (not const X = require('y'))

- import { X } from 'y' for named exports

- import type { X } from 'y' for type-only imports

- No mixing of require() and import in the same file

# 4. Verification of Your Existing Changes

You've already implemented some changes. Here's the cross-check:

## 4.1 failureContext.ts - VERIFIED GOOD

- Correctly parses 6 failure kinds: missing-module, type-mismatch, provider-required, hook-shape, matcher, unknown

- TS2322 detection via /TS2322/ regex is correct

- Provider hint detection for router, query-client, redux, generic is complete

Gap found: Missing TS2345 and TS2739 detection. Add these patterns.

Gap found: The type-mismatch kind doesn't extract the expected/actual types from the error. Step 6a will fix this.

## 4.2 selfHeal.ts - applyTargetedRepair - VERIFIED GOOD WITH GAPS

- Correctly dispatches on failure kind - good architecture

- Uses framework-agnostic mockModuleFn() and mockGlobalName() - good

- ensureTypeSafeRenderProps adds 'as const' - partial fix (helps with literal types but doesn't fix Ref/Dispatch mismatches)

Gap: ensureTypeSafeRenderProps only adds 'as const'. This doesn't fix MutableRefObject/Dispatch type mismatches. Step 1 (typeMocks.ts) is needed to generate the right values in the first place.

Gap: normalizeBrokenRelativeImports only fixes './../' -> '../'. Doesn't fix wrong-depth imports or alias resolution. Step 2 is needed.

Gap: The 25 existing FIX_RULES still use hardcoded 'jest.mock'/'jest.fn' strings. Step 7b will fix this.

## 4.3 utils/framework.ts - New Exports - VERIFIED GOOD

- buildDomMatchersImport() returns correct import for Jest vs Vitest - good

- mockGlobalName() returns 'jest' or 'vi' - good

- mockModuleFn() returns 'jest.mock' or 'vi.mock' - good

Gap: detectJestDomVersion() is missing. Step 3a will add this.

# 5. Recommended Implementation Order

| Order | Step | Priority | Effort | Impact | Dependencies |
| --- | --- | --- | --- | --- | --- |
| 1st | Step 1: TypeScript-Aware Mocks | P0 | 1-2 days | Fixes 70% of errors | None |
| 2nd | Step 2: Import Path Resolution | P0 | 0.5-1 day | Fixes 20% of errors | None |
| 3rd | Step 3: jest-dom Import Fix | P0 | 2-3 hours | Fixes 10% of errors | None |
| 4th | Step 6: Self-Heal TS Error Parsing | P1 | 1 day | Auto-fixes remaining TS errors | Step 1 |
| 5th | Step 4: Auto-Discover Contexts | P1 | 1-2 days | Provider wrapping | None |
| 6th | Step 5: Fix Eligibility Skipping | P1 | 2-3 hours | More components tested | None |
| 7th | Step 7: ES6 Cleanup | P2 | 0.5 day | Code quality | None |

Total estimated effort: 5-8 days for all 7 steps

After Steps 1-3 only: ~2-3 days, fixes 95%+ of Intrafi-Transfers failures

# 6. Complete File Change Map

## 6.1 New Files to Create

| File Path | ~Lines | Purpose |
| --- | --- | --- |
| generator/typeMocks.ts | ~200 | TypeScript type-to-mock-value mapper |
| utils/pathAlias.ts | ~120 | tsconfig.json paths resolver |
| discovery/contextDiscovery.ts | ~250 | Auto-discover React contexts in project |

## 6.2 Files to Modify

| File Path | ~Changes | What Changes |
| --- | --- | --- |
| generator/mocks.ts | ~50 lines | Add type-first resolution, remove hardcoded domain mocks |
| generator/templates.ts | ~30 lines | Track type-mock imports, always include jest-dom |
| utils/path.ts | ~30 lines | Integrate alias resolution into relativeImport() |
| utils/framework.ts | ~20 lines | Add detectJestDomVersion() |
| config.ts | ~40 lines | Remove hardcoded customContexts, add dynamic loading |
| selfHeal.ts | ~80 lines | Add TS2322 prop-level fix, update FIX_RULES to use framework utils |
| failureContext.ts | ~40 lines | Add TS2345/TS2739 parsing, extract expected/actual types |
| eligibility/engine.ts | ~20 lines | Change skip -> generate-minimal-test for complex components |
| eligibility/scoring.ts | ~20 lines | Lower provider/hook complexity weights |
| autoMocks.ts | ~30 lines | Replace require('react') with import, use framework utils |
| contextVariants.ts | ~20 lines | Remove expense-manager-specific array mocks |

# 7. Validation Strategy

## 7.1 Test Against Two Codebases

- Codebase 1: expense-manager (existing, should not regress)

- Codebase 2: Intrafi-Transfers (the real-world enterprise app from screenshots)

## 7.2 Success Criteria

| Metric | expense-manager | Intrafi-Transfers |
| --- | --- | --- |
| Tests that pass on first run | > 90% (current baseline) | > 70% (up from 0%) |
| Tests that pass after self-heal | > 95% | > 85% |
| Zero TypeScript compile errors | Yes | Yes |
| Zero 'Cannot find module' errors | Yes | Yes |
| Line coverage | > 50% | > 30% (stretch: 50%) |

## 7.3 Validation Commands

# Run against expense-manager (regression check)

cd examples/expense-manager

npx ts-node ../../packages/testgen/src/cli.ts --all --verify

# Run against Intrafi-Transfers (real-world validation)

cd /path/to/intrafi-transfers

npx ts-node /path/to/packages/testgen/src/cli.ts --all --verify --max-retries 5

# 8. Design Principles for All New Code

- ES6 only: import/export everywhere, zero require() calls

- Type-safe: All new functions fully typed with TypeScript strict mode

- No hardcoded domain logic: Zero references to expense/budget/category/transaction

- Framework-agnostic: Use mockModuleFn()/mockGlobalName() for Jest vs Vitest

- Fail gracefully: Every new function returns null/fallback on error, never throws

- Cache smartly: Path aliases, context discovery cached per project root

- Clean separation: typeMocks.ts (type resolution), pathAlias.ts (import resolution), contextDiscovery.ts (provider detection) are independent modules

- Backward compatible: All changes are additive. Existing expense-manager tests must not regress